# ALM for Skånetrafiken

Application Lifecycle Management White Paper

PROPRIETARY AND CONFIDENTIAL

The information contained in this document is legally privileged and confidential to CGI and to the receiving party. This document cannot be reproduced in any form or by any mechanical or electronic means, including electronic archive systems, without the written approval of CGI. The receiving party is exempt from this restriction for evaluation purposes only.

If you have received this document by mistake, note that the reading, the reproduction or the distribution of this document is strictly forbidden.  You are hereby requested to inform immediately and to return this document by certified mail.

Table of contents

1	Overview	1

1.1	Identity of roles in TFS & ALM	3

1.2	Team Foundation Administrator	4

1.3	ALM Phases	5

2	Branch Management	6

2.1	Branch by Release	6

2.2	Branch by Feature	7

2.3	Branching for maintenance	8

2.4	Service Center Case Handling	9

3	Versioning	10

3.1	Versioning Control	10

3.2	Branching	10

4	ALM Artifacts	11

4.1	Product Backlog Item	11

4.2	Kanban Board	11

4.3	Work Task	11

4.4	Test Case	11

5	Delivery Procedures	12

5.1	CRM Delivery Procedures	12

5.2	WCF Delivery Procedures	12

5.3	Database Delivery Procedures	12

5.4	SQL Server Reporting Services Delivery Procedures	12

# Dokumentöversikt

På grund av den ökande efterfrågan för parallellism i Skånetrafikens projekt för systemintegration finns det ett starkt behov av att upprätta ett gemensamt synsätt som bygger på systemleveransernas strategier och hur vi (CGI) hanterar flödet av inkommande support- och incidentärenden (Service Center, Team Foundation Server och Application Lifecycle Management) baserat på de olika prioritetsnivåer (Priority) och inverkannivå (Severity) per ärende.

Från tidigare erfarenheter inom systemutvecklingen före Skånetrafikens integrationslösning är att utvecklingsorganisationen har upplevt svårigheter med att hantera förändringar över flera utvecklingslinjer (kodbrancher) som kan uppstå samtidigt. Genom att stödja den tidigare systemversionen, samtidigt som utevecklarna arbetar med att stabilisera nästa, samtidigt som det genomförs nyutveckling på funktionella krav, kan det uppstå en komplexitet för att kunna stödja dessa parallella utvecklingslinjer på ett organiserat sätt. 
Integrationslösningar som gjorts mellan dessa leveranser är särskilt tidskrävande och tenderar till fel särskilt om utvecklarna ska applicera manuella fixar till var och en av dessa olika versioner, såsom CRM-plugins, gränssnittsmetoder (Javascript), WCF-tjänster, BizTalk-integrationer mellan systemdelar och/eller genom att upprätthålla skillnader genom typomvandlingar mellan olika teknikområden.

Vissa utvecklingsgrupperingar i projektet har svårt att tillhandahålla informationsflödet och kommunicera mellan  de olika grupperingarna. Testare kanske känner inte att de har samlat in tillräckligt med information om buggrättningar och ny funktionalitet från utvecklingsorganisationen. Produktägaren (Skånetrafiken) tillsammans med slutanvändarna känner kanske inte till att de har ett enkelt sätt att återkomma med feedback och annan typ av information kring pågående fixar/nyutveckling eller när de får en ny systemversion att kvalitetssäkra genom acceptanstestfasen. En vanlig återkommande fråga som dyker upp är om huruvida en systemutvecklingsorganisation (CGI) eller en IT-organisation (Skånetrafiken) bör äga förvaltningen av Team Foundation Server-miljö.

Det finns för- och nackdelar med varje typ av kodförvaltare av endera grupperingarna. Utvecklingsorganisationen (CGI) har erfarenhet av att hantera leveranser av systemlösningar, men kanske inte behärskar fullt ut behoven hos Produktägaren (Skånetrafiken). Medan IT-organisationen (Skånetrafikens IT-enhet) har erfarenhet och kompetens av att hantera hårdvaran och backuper som håller servermiljöerna igång under de mest optimala förhållanden. Därför är det bästa tillvägagångssättet ett fördelat ansvar och ägandeskap som visat sig vara det mest framgångsrika sättet att upprätthålla Team Foundation Server.

Dokumentet tar upp dessa problemställningar i detalj och föreslår en så rak lösning som möjligt för att bemöta dessa behov genom att upplysa huruvida Team Foundation tillsammans med Application Lifecycle Management kan ge möjliggöra flexibla utvecklingsmetoder på ett enkelt och förståeligt nivå där leveranser av tjänster såsom kodversionshantering (Versioning Control), arbetspunkter (Work Tasks, TFS artifacts, Team Foundation Backlog, Scrum/Agila utvecklingsmetoder), flödet för incidentärenden (Service Center), automatiserade och manuella tester, är helt anpassningsbara och som kommer att bemöta Produktägarens krav för de leveransprocesser som bestämts.

The complexity of the system environment consisting of E-commerce, BizTalk, Windows Communication Foundation and Customer Relationship Management is and will continue to be implemented with rapid and Agile application/system development and should also consider following the phases specified below:

- Applications can comprise multiple features

- A feature may comprise multiple components

- A feature may depend upon other features (at component level)

- A feature may have dependent features (at component level)

- Managing the process of moving components of an application between environments in a simple, repeatable and efficient manner

- Planning the release calendar of the packages, planning and mitigating changes

- Provisioning development, test, acceptance and production environments

- Version management process of specific environments

- Planning and managing development, service pack, and hotfix branches

- Quality assurance for the entire project lifecycle (quality testing, code reviews, check-in reviews, code change analysis)

The ALM for the operations phase covers the following topics:

- Deployment

- Versioning

- Monitoring

- Updating, maintenance

- Upgrades and migrations

## Identity of roles in TFS & ALM

One essential step while defining processes is also the identification of the different teams in a company that would be immediately effected by using Application Lifecycle Management.

- Developers

- Testers and Quality Assurance

- Product- and System Managers

- Project Managers

- Business Analysts

- Designers

- User Experience Experts

- Change Management and Maintenance Teams

- Release Management

- Technical Documentation and User Education teams

- Technical Support

- Information Technology Department

- Board of Executives and Stakeholders

- Business- and End Users

- Remote Teams

## Team Foundation Administrator

In order to coordinate processes and configurations monitoring the health of team foundation and application lifecycle management there’s a need in the following responsibilities by a team foundation administrator.

Champion and lead the adoption in the organization

Implement process changes

Identify and write new reports

Manage permissions and administer the environment

Identify and implement maintenance windows

Design and implement branching and merging strategies

Architect build resources and build processes for use in the organization

Administer the virtual lab management assets

## ALM Phases

In order to adapt ALM within a large organization it would need to be covered in different phases. It is therefore recommended that the company starts in the following order so that the complete ALM cycle is covered and fully functional:

- Phase I: Version Control

- Phase II: Work Item Tracking

- Phase III: Automated Builds

- Phase IV: Test Case Management

- Phase V: Reporting

- Phase VI: Virtual Environments and Lab Management

Currently at Skånetrafiken phases I, II and IV are almost completely functional while phases III, V and VI need either large improvement or currently are nonexistent.

# Environments

The product lifecycle is processed through several delivery stages prior production environment. Those stages are displayed in the image above.

During the development phase Developers are implementing change requests and incidents based on input from the Product Owner. Incidents and Change Requests are channeled through Service Center. The Development Team is responsible in evaluating these requests based on priority, severity and time estimation.
Currently is it recommended that both internal CGI Developers and external partners co-exist within the same environment.

Based on the delivery plan, the product is tested internally by the Development team until the product is shipped further to the Acceptance environment. During the acceptance phase the business team is providing feedback on deliverables that do not pass acceptance criteria or accepts deliverables to production environment.

It is therefore recommended that the business team is given at least a week of notice prior the acceptance phase in order to perform proper testing and feedback to the developers.

# Branch Management

Branching management enables parallelism in coding, providing necessary continuity in the deliveries to meet the requirements set forth by the release planning.

To meet these requirements it is essential to communicate and plan thoroughly release dates to avoid scenarios of complex code merging, jeopardizing loss of quality in production environment or loss of features developed by the teams.

## Branch by Release

The most common branching method is “Branch by Release”. Developers are working towards a common release date (stabilizing a release-branch) which at some point is merged back towards the main branch. Immediately after a new branch is created to mark the new release and the process continues likewise for future releases.

In the example below a new branch is created from main (parent branch) and is named to “Release 0.5.0”. During mid-development a hotfix needs to be pushed out. A parallel branch is created and called “Hotfix 0.4.1” to correct a bug that exists already in production environment. When the hotfix is delivered, the changes are merged firstly to the main branch and the ongoing development branch 0.5.0 at the same time.

When Release 0.5.0 is finally delivered a new branch is created immediately after so that the development process can continue unabruptedly towards the next planned release.

Even though Branch by Release would support parallelism in most cases, it requires that the development team is working towards the same release dates and maintenance team to support the very same features.

Having multiple development- and maintenance teams that develop both towards different or same features plus supporting multiple release dates would require a more advanced branching methodology which is explained closer in the next session of this document.

## Branch by Feature

A simple way to explain the “Branch by Feature” for different developer teams is in the image below. 
Development branch Release 0.4.0 is branched out prior next planned Release 0.5.0.

In this case both developer teams are working towards their own release schedule and their own features independently from each other.

The Feature B & C team would possibly encounter code merging issues upon merge towards the Main-branch, since their release occurs at a much later point, in cases were developers stepped into the same areas of code the merging tool would request these merging issues to be resolved upon this merge.

A feature in these examples can be a single part of the system such as a system module, an integration to/from another system or a system function effecting one or more parts of the system as a whole.

Feature releases reside always in their own development branch and pushed to the central repository (Main). In difference to “Branch by Release” strategy, Branch by Feature is using their development branch as their parent branch.

When features are completed they get merged back into their development branch without interacting immediately with the Main-branch.

Once the development branch has gathered enough features for a release (or pre-determined date for a release), the fork is branched back into its main branch.

This allows more complex scenarios of multiple teams working with parallelism without interfering with each other. However coordination and communication together with strictly pre-determined release plans are crucial elements in order to gain full control of code merges.

In the case of Skånetrafiken project a Release by Feature strategy would meet the needs of smooth development and multiple teams involving also the maintenance team for bug and hotfix releases.

## Branching for maintenance

All branches aimed for maintenance should be marked with the prefix “Hotfix”. A hotfix branch is the only branch that will allow development by parenting the Main-branch.

A hotfix branch should not be extended to more than 3 – 5 working days. If the time for a hotfix is extended to more than a working week, it should belong to mainstream development and be part of the current running development plan that is following an iteration cycle.

In the example above although the hotfix branch started while the bug was reported in 0.4.0 version of the system, the planning in delivering the fix is ahead of the 0.5.0. Therefore it is the delivery planning that decides the naming of the hotfix branch.

If a planned delivery comes in between the hotfix branch need to take in consideration these incoming changes from the mainstream development (example, merge 0.5.0 from the image above).

## Service Center Case Handling

Service Center handles cases by type and by priority. Depending the severity and priority of the case these can be sorted into 2 main categories.

- Problems caused by development and system delivery.

- Problems caused either by network failure, authorization & configuration issues, network maintenance, OS-patching, etc.

In the case were problems are caused by developers and system deliveries, there’s a warranty time of maximum 4 weeks after a system delivery taken place (in accordance to the customer contract) were the streamline development group is taking care of the discovered bugs and environment issues immediately after a system delivery.

Therefore when programmatic errors that’ve been discovered after the warranty period is over, usually have low severity/impact on the system and would be automatically classified as minor. Bugs based on these criteria should be planned if possible with the mainstream development and be delivered as being part of mainstream development.

In cases when maintenance developers can either not join the mainstream development branch, or for some reason their bugs have high severity and high priority a hotfix branch should be created off the Main branch.

Hotfix branches are the only type of branch that can allow parenting immediately to the Main branch. Hotfix branches should also not extend to more than 5 working days.

Work items should always be registered in the Features backlog and be of type “Bug”. The

# Versioning

## Versioning Control

In order to obtain higher quality of code the following functions should be enforced by team foundation server versioning control.

- Gated Check In to ensure your code is compatible with the development branch.

- Checking code in should be made often.

- Developers should do get latest often.

- Proper comments to identify changes easier.

- Work item association for traceability.

- Code reviews to ensure coding guidelines are followed and code lifespan is prolonged.

- Code branching from the immediate parent branch should be performed at least once a week during an iteration.

## Branching

At the point of where an iteration in a release development branch reaches its end of the lifecycle, it is important merging the code towards the main/production branch and pushed towards delivery. The development branch is by then locked and a new release development branch is born named after the corresponding release version.

Other depended child branches such as feature branches are also to be firstly merged towards their parent release development branch before they’re get a locked status.

Security and monitoring of branching and merging is out outmost important for consistency and quality assurance in coding.

Changesets together with comments and work item association towards requirements/product backlog items and test cases will strengthen the traceability of future deliveries as well as governing the progress in a project.

# ALM Artifacts

## Product Backlog Item

Product backlog items are to represent smaller pieces of requirement entries. They should be only functional requirements over user stories and supported by user experience (UX) or storyboards.

A product backlog should also be backed up with a priority and a level of severity in the list among other PBI.

## Kanban Board

A Kanban board is the working space area for the entire application lifecycle and monitoring of on-going progress that answers to specific iteration resulting to a quality assurance phase and further to a delivery/release in production environment. Thanks to the Kanban board and to the team’s active use upon daily basis enables the project and team management to act upon decision making, leading the developer teams towards a specific direction.

## Work Task

Work tasks are defined as the minimum parts of a technical solution that answer to a backlog item/functional requirement. Work tasks can be divided into Areas, have a priority level, an original estimate and are normally assigned to one of the members in a development team.

## Test Case

A test case documents the pre-conditions and steps to follow in specific order of actions in regards to input/output in a system or part of a system that meet finally the original requirement specification. Test cases can be linked to PBI as child-parent relationship making it easier for testers to check requirements, read user stories and looking up eventually at UX or storyboards provided form the beginning, so that they can answer better to rejected or re-opened bugs/requirements upon a quality assurance testing phase.

# Delivery Procedures

## CRM Delivery Procedures

- CRM solutions are to be always delivered in managed mode towards the following environments

  - Test

  - Quality Assurance/Acceptance Environment

  - Production Environment

- Any of the following items should be added in development environments prior a release and never in any other environments at higher level.

  - Web Resources such as a Javascript, HTML, images

  - Plugins

  - Silverlight controls

  - SSRS Reports

## WCF Delivery Procedures

Prior release WCF services are to be merged from their parented development branches into the main/production branch. Make sure to produce executables in release-mode. A backup of the currently installed files should be placed under the backup folder before proceeding deploying the newer version.

## Database Delivery Procedures

Alteration of different database objects should always be scripted and placed under the release folder structure ready for further deployment and execution.

At no point should changes be made manually at the stabilization, quality assurance or production environments.

## SQL Server Reporting Services Delivery Procedures

SSRS reports should be placed under the release folder structure ready for further deployment on the release date. At no point should SSRS report releases be performed individually without passing stabilization and quality assurance testing first.